IntegriScan

Government Procurement Anomaly Detection System

Project Management Log

Edrissa Sarr

Instructor: Dr. Sirisha Pavuluri

MSIT 5910 Capstone Project | University of the People

Project Duration: September 2026 – October 2026 (8 Weeks)

GitHub: github.com/sarredrissa-dev/procurement-anomaly-detection

1. Project Overview

| Property | Value |
| --- | --- |
| Project Title | Government Procurement Anomaly Detection System — IntegriScan |
| Student / Project Manager | Edrissa Sarr |
| Course | MSIT 5910 — Capstone Project |
| Institution | University of the People, Pasadena, California |
| Instructor / Supervisor | Dr. Sirisha Pavuluri |
| Project Start Date | 3rd September 2026 |
| Project End Date | 28th October 2026 |
| Duration | 8 Weeks (8 Units) |
| Domain | Government / Public Sector: Procurement Integrity |
| Slogan | Follow the money. Flag the risk. |
| GitHub Repository | github.com/sarredrissa-dev/procurement-anomaly-detection |
| GitHub Branches | main (stable) + development (active) |
| GitHub Tags | v1.0-initial-implementation (Unit 5), v2.0-dashboard (Unit 6), v3.0-testing-complete (Unit 7), v4.0-final (Unit 8) |
| Technology Stack | Python 3.13, PostgreSQL 18, scikit-learn, Streamlit, pandas, SQLAlchemy, GitHub |
| Dataset | USASpending.gov FY2023 DoD Contracts: 5 CSV files, 9.3 GB total |
| Final Grade Target | Distinction |

2. Weekly Progress Notes

Unit 1: Orientation & Problem Definition

| Item | Details |
| --- | --- |
| Week / Unit | Unit 1: September 2026 |
| Phase | Research & Planning |
| Key Activities | Reviewed existing procurement datasets; identified USASpending.gov FY2023 DoD dataset as primary data source; finalized technology stack (Python 3.13, PostgreSQL 18, scikit-learn, Streamlit); set up GitHub repository with two-branch workflow (main + development); defined project scope and success criteria; researched literature on ML-based procurement anomaly detection; wrote Unit 1 Discussion Post |
| Deliverable(s) | Discussion Forum Post: Problem Definition, Literature Review, and Project Planning |
| Grade Received | 100% |
| Instructor Feedback | Nice work. Your discussion explains the basics of Capstone expectations, purpose, and scope, with a realistic workflow and appropriate project boundaries. The literature review uses relevant sources and identifies a specific gap in production workflows. The project planning tools are also described and connected to the project. — Dr. Sirisha |
| Peer Responses Received | 6 peer responses received from James Scarberry, Philipp Bomers, Chris Hazell (Unit 1) and Dennis Morales, Tin Lok Ho, Khadheraa Al Hajebi, Jehanzaib Bhatti (Unit 3). 12 design commitments logged: all implemented in subsequent units. |
| Status | Complete |

Unit 2: Proposal & Planning

| Item | Details |
| --- | --- |
| Week / Unit | Unit 2: September 2026 |
| Phase | Proposal & Planning |
| Key Activities | Wrote Capstone Proposal v5.0: 10 sections including executive summary, problem statement, objectives, scope, course integration map, 9-week timeline, technology stack, deliverables, risk register, and success criteria; submitted to instructor; received employer review from Luc and Stephan (Group Director General); committed proposal to GitHub |
| Deliverable(s) | Capstone Proposal v5.0 (Word document); Gantt Chart |
| GitHub Commit | git commit -m 'Unit 2: Project Proposal and Planning assignment submitted' |
| Key Results | Selected USASpending.gov FY2023 DoD dataset; confirmed PostgreSQL + scikit-learn + Streamlit stack; established IntegriScan brand name and slogan |
| Grade Received | 100% |
| Instructor Feedback | Good work. The submission clearly defines the problem, project scope, SMART goals, expected outcomes, and key ethical and security concerns. The Gantt chart, resource justification, and feasibility assessment provide a clear project plan. — Dr. Sirisha |
| Status | Complete |

Unit 3: Detailed Design

| Item | Details |
| --- | --- |
| Week / Unit | Unit 3: September 2026 |
| Phase | Detailed System Design |
| Key Activities | Wrote Project Charter v1.4; designed 5-layer system architecture diagram in draw.io; created ER diagram for 5-table database schema; designed data flow diagram; created dashboard wireframe; wrote Unit 3 Discussion Post on ethical and security design; received and responded to peer feedback from 4 reviewers (Dennis Morales, Tin Lok Ho, Khadheraa Al Hajebi, Jehanzaib Bhatti) |
| Deliverable(s) | Project Charter v1.4; Doc1: Architecture & Version Control; Doc2: Technical Report (Chapters 1-3); System architecture + ER + data flow + wireframe draw.io diagrams |
| GitHub Commit | git commit -m 'Unit 3: System architecture diagram added to database folder' |
| Key Results | Defense-in-depth RBAC at both app and DB layers; XAI risk factor generation per flag; auditor actionability feedback mechanism; 85% actionability rate target; contamination=0.05 starting value |
| Grades Received | DF: 100%, AA: 93.25% |
| Instructor Feedback | DF: Good work. You clearly identified three key risks: unauthorized access, algorithmic bias, and credential exposure/SQL injection. Your solutions, such as RBAC, secure credentials, input validation, and explainable results, are well connected to the system design. The example clearly shows how access controls can protect the system and prevent misuse. — Dr. Sirisha. AA: Nice work. The submission presents a clear system architecture, well-defined modules, and measurable requirements. Version-control practices are well documented, including branching, pull requests, commits, and traceability. The report is well structured, technically clear, and supported by relevant sources and design evidence. To improve further, add more implementation and testing evidence, strengthen module and requirement traceability, include updated sources where appropriate, and polish the report’s formatting and presentation. — Dr. Sirisha |
| Peer Responses Received | 4 peer responses received: Tin Lok Ho (praised OWASP mapping; raised server-side session revocation and compromised admin credentials); Khadheraa Al Hajebi (praised RBAC and XAI design; raised false positive handling by vendor category/region); Dennis Morales (raised second-person approval for threshold changes and managed secrets store); Jehanzaib Bhatti (raised quarterly model review and threshold change audit trail). All 4 replied to. Suggestions logged to post-Capstone roadmap Phase 2 and Phase 4: no mid-project design changes made. |
| Status | Complete |

Unit 4: Initial Implementation & Demo

| Item | Details |
| --- | --- |
| Week / Unit | Unit 4: October 2026 |
| Phase | Initial Implementation |
| Key Activities | Created PostgreSQL database (5 tables, 3 views, 26 indexes, 2 RBAC roles, DB comment); configured .env credentials file; tested SQLAlchemy connection; built ETL pipeline (811 lines); ran ETL test on 50,000 rows: 47,540 records loaded in 62.6 seconds; built EDA notebook: 6 charts generated; wrote CI/CD Reflection Report; prepared demo slides and video script; recorded identity verification + demo video |
| Deliverable(s) | CI/CD Reflection Report; Identity Verification + Demo Video; etl_pipeline.py (811 lines); etl_test.py (645 lines); integriscan_ddl_scripts.sql (406 lines); eda_notebook.ipynb; 6 EDA charts |
| GitHub Commit | git commit -m 'Unit 4: Database DDL, ETL pipeline, EDA notebook and charts — initial implementation complete' |
| Key Results | 50,000 rows → 47,540 records loaded (94% retention); 7,783 vendors; 46,904 contracts; 621 price outliers; 31 synthetic anomalies; 62.6 seconds; 798 records/second |
| Bugs / Issues Fixed | Windows cp1252 Unicode encoding error on sigma character: fixed by replacing σ with 'std devs' in log messages. SQLAlchemy URL special character handling in passwords: fixed using URL.create() method. |
| Grade Received | AA: 100%, IVA: 100% |
| Instructor Feedback | AA: Excellent work. The reflection is clear, comprehensive, and strongly connected to the capstone project. The discussion of security constraints and the phased CI-before-CD approach demonstrates thoughtful application of CI/CD principles. — Dr. Sirisha IVA: Nice work. You have clearly explained your project and presented your Identity card for verification. — Dr. Sirisha |
| Status | Complete |

Unit 5: Core Algorithm Implementation

| Item | Details |
| --- | --- |
| Week / Unit | Unit 5: October 2026 |
| Phase | Core Algorithm Implementation |
| Key Activities | Built ML detection module (763 lines) implementing Isolation Forest + z-score + XAI risk explanation engine; ran ML pipeline: 2,397 flags generated in 2.2 seconds; wrote 34 pytest unit tests: 34/34 passed in 3.71 seconds; created GitHub Release v1.0-initial-implementation with annotated tag; wrote Unit 5 Assignment document |
| Deliverable(s) | ml_module.py (763 lines); test_ml_module.py (34 unit tests, 750 lines); GitHub Release v1.0-initial-implementation; Unit 5 Assignment document |
| GitHub Commit | git commit -m 'Unit 5: ML module — Isolation Forest + Z-Score + 34 pytest tests all passing' |
| Key Results | IF recall: 64.5% (20/31 synthetic detected); flags: 2,397 (1,776 yearend_cluster + 621 price_outlier_yearend); processing time: 2.2 seconds; contamination: 0.05; z-score threshold: 3.0 |
| Bugs / Issues Fixed | Python f-string formatting error in flags-by-type summary: fixed by pre-computing conditional values before f-string. Unicode sigma character in log output: fixed. |
| Grade Received | 100% |
| Instructor Feedback | Nice work. Your assignment clearly explains the Zero Trust Healthcare Access System, including access control, output validation, and challenges resolved. The testing section provides evidence of 6 passing unit tests, 87% instruction coverage, and 100% branch coverage. The GitHub section clearly demonstrates branching, tags, releases, and repository details. To improve further, add more security-related test cases and increase overall code coverage. — Dr. Sirisha |
| GitHub Tag | v1.0-initial-implementation |
| Status | Complete |

Unit 6: Integration, Feature Completion & Evaluation

| Item | Details |
| --- | --- |
| Week / Unit | Unit 6: October 2026 |
| Phase | Dashboard Integration & Evaluation |
| Key Activities | Built Streamlit dashboard (985 lines) implementing 4 pages: Dashboard Overview (live metrics + flags-by-type chart + actionability rate tracker), Flagged Contracts (disclaimer banner + dual IF+z-score scores + expandable XAI risk factors + auditor feedback buttons), Agency Analysis (spend + contract charts), Admin Settings (threshold config + audit log: admin role only); fixed dashboard query bug (SQLAlchemy text() wrapper + null IF score filter); took 9 dashboard screenshots (D1-D9); wrote Unit 6 Doc1 (Integration + Evaluation + Deployment) and Doc2 (Technical Report Chapters 4-6) |
| Deliverable(s) | dashboard_app.py (985 lines); Unit 6 Doc1: Integration, Evaluation & Deployment; Unit 6 Doc2: Technical Report Chapters 4-6; 9 dashboard screenshots |
| GitHub Commit | git commit -m 'Unit 6: Streamlit dashboard — RBAC, XAI explanations, auditor feedback, actionability rate tracker' |
| Key Results | 4-page dashboard with RBAC login; disclaimer banner on every flagged contracts page; IF score + z-score shown independently side by side; expandable XAI risk factors per flag; auditor thumbs up/down feedback; actionability rate tracker targeting 85%; agency analysis charts; admin-only threshold configuration with audit log |
| Bugs / Issues Fixed | Dashboard flagged contracts page showing empty results despite 2,397 flags in database: root cause: pandas read_sql requires SQLAlchemy text() wrapper for named parameters in newer versions; also removed min_if_score filter excluding records with null IF scores. Fixed both issues. |
| Grade Received | 92% |
| Instructor Feedback | Nice work. The project successfully integrates procurement data processing, machine learning, database storage, and an interactive dashboard. However, testing with real procurement data is needed to improve anomaly detection accuracy. Strengthen deployment readiness by ensuring secure credential handling and repeatable testing. Improve references and document formatting for a more professional presentation. — Dr. Sirisha |
| GitHub Tag | v2.0-dashboard |
| Peer Commitments Implemented | All 12 peer feedback commitments from Units 1 and 3 implemented and verifiable in dashboard: IF+z-score independent [Peer 1]; disclaimer banner [Peers 1,2,3]; actionability rate 85% target [Peer 2]; XAI plain language [Peer 3]; contamination=0.05 [Peer 4]; log-normal injection [Peer 4]; character-level perturbations [Peer 4]; MFA [Dennis+Tin Lok: roadmap]; server-side session [Tin Lok: roadmap]; secrets store [Dennis: roadmap]; second-person approval [Dennis: roadmap]; quarterly model review [Jehanzaib: roadmap]; bias analysis [Khadheraa: roadmap] |
| Status | Complete |

Unit 7: Testing, Maintenance & Documentation

| Item | Details |
| --- | --- |
| Week / Unit | Unit 7: October 2026 |
| Phase | Testing, Maintenance & Documentation |
| Key Activities | Built 32-test system test suite (test_system.py): 16 integration tests + 9 system behavior tests + 7 acceptance criterion tests; ran all 66 tests combined: 66/66 passed in 7.68 seconds; wrote Unit 7 Doc1 (System Testing + Maintenance Plan: Parts A and B); wrote Unit 7 Doc2 (Initial Project Report: Chapters 1-6, approximately 6,500 words); built Ethical Use & Data Governance Policy v1.0 (10 sections, 7 bias sources documented); built Database Data Dictionary v1.0 (5 tables + 3 views fully documented, 9 sections); added SECURITY.md file |
| Deliverable(s) | test_system.py (32 tests, 736 lines); Unit 7 Doc1: System Testing & Maintenance Plan; Unit 7 Doc2: Initial Project Report (Chapters 1-6); IntegriScan_Ethical_Use_Data_Governance_Policy_v1.docx; IntegriScan_Database_Data_Dictionary_v1.docx |
| GitHub Commit | git commit -m 'Unit 7: 66/66 test passings + Ethics Policy + Data Dictionary — proposal deliverables complete' |
| Key Results | 66/66 tests passed: 34 unit + 16 integration + 9 system + 7 acceptance; 7.68 seconds total; all 7 Capstone proposal success criteria verified through executable acceptance tests |
| Grade Received | […..] |
| Instructor Feedback | […..] |
| GitHub Tag | v3.0-testing-complete |
| Status | Complete |

Unit 8: Final Submission & Presentation

| Item | Details |
| --- | --- |
| Week / Unit | Unit 8: October 2026 |
| Phase | Final Submission |
| Key Activities | Built Project Management Log (this document: 9 sections); built Post-Capstone Roadmap v3.0 (15 items, 5 phases, 7 sections); wrote Discussion Forum post (Parts A+B: CLO/PLO alignment + digital portfolio, ~1600 words); built Final Presentation slides (15 slides: all required sections); built Final Project Report (11,000+ words: all 6 chapters + appendices A-D + 22 APA references); completed final GitHub commit with v4.0-final tag |
| Deliverable(s) | IntegriScan_Project_Management_Log.docx; IntegriScan_Future_Work_Product_Roadmap_v3.docx; Discussion Forum Post; MSIT5910_Unit8_Final_Presentation.pptx; PresentationSlides_Edrissa_Sarr.pdf; MSIT5910_Unit8_Final_Report.docx; VideoPresentationLink_Edrissa_Sarr.docx |
| GitHub Commit | git commit -m 'Unit 8: Final submission — PM Log + Roadmap v3 + Final Presentation + README updated' git tag -a v4.0-final -m 'IntegriScan v1.0 — MSIT 5910 Capstone Final Submission — October 2026' |
| Grades Received | […..] |
| Instructor Feedback | […..] |
| Peer Responses Received | […..] |
| GitHub Tag | v4.0-final |
| Status | Complete |

3. Milestone Tracker

| Unit | Milestone | Deliverable | Due | Status |
| --- | --- | --- | --- | --- |
| 1 | Problem Definition | Discussion Post + Peer Responses | Week 1 | Complete |
| 2 | Proposal Approved | Capstone Proposal v5.0 + Gantt Chart | Week 2 | Complete |
| 3 | Design Complete | Project Charter + Architecture + Technical Report Ch1-3 + Discussion Post + Peer Responses | Week 3 | Complete |
| 4 | Initial Implementation | ETL Pipeline + Database + EDA + CI/CD Report + Demo Video | Week 4 | Complete |
| 5 | Core Algorithm | ML Module + 34 Unit Tests + GitHub Release v1.0 | Week 5 | Complete |
| 6 | Dashboard Integration | Streamlit Dashboard + Technical Report Ch4-6 | Week 6 | Complete |
| 7 | Testing & Docs | 66 Tests + Ethics Policy + Data Dictionary + Initial Project Report | Week 7 | Complete |
| 8 | Final Submission | PM Log + Roadmap + Discussion + Presentation + Video + Final Report | Week 8 | Complete |

4. Risk Register

The following risk register tracks all identified project risks, their likelihood and impact assessments, mitigation strategies, and current status. Risks were initially identified in the Capstone Proposal and updated throughout the project as new risks emerged and existing risks were resolved.

| Risk | Likelihood | Impact | Priority | Mitigation | Status |
| --- | --- | --- | --- | --- | --- |
| Dataset too large or poorly structured for local processing | Medium | High | HIGH | Selected chunked loading (10K rows); test run on 50K rows before full load | Resolved |
| ML model produces excessive false positives | High | Medium | HIGH | Contamination=0.05 starting point; auditor feedback loop; actionability rate tracking | Monitored |
| Dashboard development takes longer than planned | Medium | Medium | MEDIUM | Used Streamlit for rapid development; fixed query bug within same session | Resolved |
| Scope creep from adding new features | Medium | High | HIGH | All peer suggestions logged in roadmap only; no mid-project design changes accepted | Controlled |
| Technical issues with local environment setup | Low | Medium | LOW | Used VS Code + Jupyter; PostgreSQL 18 installed locally; Google Colab as backup | Resolved |
| Windows encoding errors in Python output | Medium | Low | LOW | Replaced Unicode symbols with plain text in all log messages | Resolved |
| SQLAlchemy version incompatibility with parameterized queries | Low | High | MEDIUM | Wrapped all queries in text() function; tested with psycopg2-binary adapter | Resolved |
| Time management across 9 weeks as single developer | Medium | High | HIGH | Worked ahead of schedule: all units prepared in advance of submission deadlines | Controlled |
| Peer suggestions triggering unplanned design changes | Medium | High | HIGH | Clear rule: peer suggestions → roadmap only; instructor feedback → implement immediately | Controlled |
| Model drift post-deployment | Medium | High | HIGH | Quarterly review schedule documented in Ethics Policy and Maintenance Plan | Documented |

5. Final Deliverables Tracker

The following table tracks all deliverables committed to in the Capstone Proposal Section 8 against their actual delivery status.

| Deliverable | Location | Unit Delivered | Status |
| --- | --- | --- | --- |
| Source code: ETL, ML, dashboard, DB scripts | GitHub: main branch | Units 4-6 | Complete |
| Database schema: ER diagram | database/ folder: draw.io | Unit 3 | Complete |
| Database schema: DDL scripts | database/integriscan_ddl_scripts.sql | Unit 4 | Complete |
| Database schema: Data Dictionary | database/IntegriScan_Database_Data_Dictionary_v1.docx | Unit 7 | Complete |
| ML model report: algorithms, metrics, results | Unit 5 Assignment + Unit 6 Doc2 Ch4 | Units 5-6 | Complete |
| Dashboard: live demo of working web interface | Streamlit: localhost:8501 | Unit 6 | Complete |
| Ethical Use & Data Governance Policy | docs/IntegriScan_Ethical_Use_Data_Governance_Policy_v1.docx | Unit 7 | Complete |
| Final written report: 10,000-15,000 words | MSIT5910_Unit8_Final_Report.docx | Unit 8 | Complete |
| Project Management Log | IntegriScan_Project_Management_Log.docx | Unit 8 | Complete |
| Post-Capstone Product Roadmap | IntegriScan_Future_Work_Product_Roadmap_v3.docx | Unit 8 | Complete |

6. GitHub Version Control Log

| Unit | Tag / Branch | Commit Message | Key Files |
| --- | --- | --- | --- |
| 2 | development | Unit 2: Project Proposal and Planning assignment submitted | README.md, Proposal v5.0 |
| 3 | development | Unit 3: System architecture diagram added to database folder | database/ draw.io diagrams |
| 4 | development | Unit 4: Database DDL, ETL pipeline, EDA notebook and charts | database/, etl/, ml/, docs/ |
| 5 | development | Unit 5: ML module — Isolation Forest + Z-Score + 34 pytest tests all passing | ml/ml_module.py, tests/test_ml_module.py |
| 5 | v1.0-initial-implementation | Unit 5: Initial ML implementation — 34 tests passing, 2397 flags generated | TAG: first working system |
| 6 | development | Unit 6: Streamlit dashboard — RBAC, XAI, auditor feedback, actionability rate | dashboard/dashboard_app.py |
| 6 | v2.0-dashboard | Unit 6: Full dashboard integration — all peer feedback implemented | TAG: dashboard milestone |
| 7 | development | Unit 7: System tests + Ethics Policy + Data Dictionary | tests/test_system.py, database/, docs/ |
| 7 | v3.0-testing-complete | Unit 7: 66/66 tests passing — all proposal deliverables complete | TAG: testing milestone |
| 8 | development | Unit 8: Final submission — PM Log + Roadmap v3 + Final Presentation + README updated | docs/, presentations/ |
| 8 | v4.0-final | IntegriScan v1.0 — MSIT 5910 Capstone Final Submission — October 2026 | TAG: final milestone |

7. Peer Feedback Integration Log

The following table documents all peer feedback received across Units 1 and 3, the design commitments made in response, the unit in which each commitment was implemented, and the implementation status.

| # | Reviewer | Commitment | Source | Implemented | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Peer 1 (James) | Synthetic anomalies grounded in real data distribution (log-normal at 99th percentile) | Unit 1 | Unit 4 ETL | Complete |
| 2 | Peer 1 | Both IF + z-score scores shown independently side by side | Unit 1 | Unit 6 Dashboard | Complete |
| 3 | Peer 1 | Contamination threshold starting at 0.05, tuned iteratively | Unit 1 | Unit 5 ML | Complete |
| 4 | Peers 1,2,3 | Anomaly ≠ fraud disclaimer on every flagged contracts page | Unit 1 | Unit 6 Dashboard | Complete |
| 5 | Peer 1 | Ethics policy anomaly interpretation section | Unit 1 | Unit 7 Ethics Policy | Complete |
| 6 | Peer 2 | Auditor actionability feedback button per flag (thumbs up/down) | Unit 1 | Unit 6 Dashboard | Complete |
| 7 | Peer 2 | Actionability rate metric: target 85% (Herreros-Martinez et al., 2025) | Unit 1 | Units 5-6 | Complete |
| 8 | Peer 3 (Chris) | Explainable risk factors (XAI) per flag in plain language | Unit 1 | Unit 5 ML + Unit 6 | Complete |
| 9 | Peer 4 (Philipp) | Contamination tuning in 0.01 increments optimizing actionability rate | Unit 1 | Unit 5 ML | Complete |
| 10 | Peer 4 | Log-normal value injection at 99th percentile of real category | Unit 1 | Unit 4 ETL | Complete |
| 11 | Peer 4 | Character-level vendor name perturbations (shell company simulation) | Unit 1 | Unit 4 ETL | Complete |
| 12 | Dennis + Tin Lok (Unit 3) | MFA, server-side sessions, secrets store, second-person approval: logged to roadmap Phase 2 | Unit 3 | Roadmap Phase 2 | Roadmap |
| 13 | Jehanzaib (Unit 3) | Quarterly model performance review: logged to roadmap Phase 4 | Unit 3 | Roadmap Phase 4 | Roadmap |
| 14 | Khadheraa (Unit 3) | Geographic and vendor-category bias analysis: logged to roadmap Phase 4 | Unit 3 | Roadmap Phase 4 | Roadmap |

8. Course Integration Summary

The IntegriScan project integrates knowledge from nine MSIT program courses as documented in the Capstone Proposal Course Integration Map. The following table confirms how each course's knowledge was applied in practice.

| Course | Applied In | Specific Implementation |
| --- | --- | --- |
| MSIT 5210 — Databases | Database Layer + ETL | 5-table normalized PostgreSQL schema; 26 indexes; 3 views; 2 RBAC roles; DDL scripts; SQLAlchemy ORM; window functions for z-score pre-computation |
| MSIT 5226 — Foundations of ML | ML Detection Module | Isolation Forest (scikit-learn); StandardScaler; contamination tuning; recall/F1 evaluation; synthetic anomaly injection and evaluation |
| MSIT 5214 — Algorithms | ML + ETL Modules | Z-score algorithm implementation; chunked ETL complexity analysis; window function z-score computation; algorithm selection justification |
| MSIT 5260 — Foundations of HCI | Streamlit Dashboard | Non-technical user dashboard design; disclaimer banner; color-coded severity indicators; XAI plain language factors; one-click feedback |
| MSIT 5270 — Foundations of Cybersecurity | RBAC + Audit Log | OWASP A01/A02/A05/A09:2025; dual-layer RBAC at app + DB; parameterized queries; audit_log; .env credential management; URL.create() for secure DB connections |
| BUS 5115 — Business Law & Ethics | Ethics Policy | 7 bias sources documented with mitigations; false positive handling policy; privacy and data minimization; GDPR alignment; NIST AI RMF; user acknowledgement requirements |
| BUS 5611 — Managing Projects | PM Log + Risk Register | 9-week timeline; risk register with 10 risks; milestone tracking; weekly progress notes; peer feedback integration log |
| MSIT 5216 — Programming Languages | All Code Components | Python 3.13 throughout; SQL DDL and DML; pandas; SQLAlchemy; scikit-learn; Streamlit; pytest; python-dotenv |
| MSIT 5250 — Software Engineering | Architecture + Testing | 5-layer architecture; 66-test suite (unit + integration + system + acceptance); GitHub two-branch SCM workflow; annotated tags; CI/CD principles |

9. Success Criteria Verification

The following table verifies each success criterion from Section 10 of the Capstone Proposal against the actual implementation evidence. All six criteria are met.

| Success Criterion (Proposal Section 10) | Evidence | Status |
| --- | --- | --- |
| Database correctly stores and retrieves procurement records and anomaly flags | 47,571 records + 2,397 flags in PostgreSQL; test_ac1_database_stores_and_retrieves_records: PASSED | Complete |
| ML module identifies at least two anomaly types with documented precision/recall metrics | yearend_cluster (1,776) + price_outlier_yearend (621); IF recall=64.5%; test_ac2_ml_identifies_two_anomaly_types: PASSED | Complete |
| Dashboard allows non-technical user to filter, search, review without prior training | 4-page Streamlit dashboard with filters, search, XAI explanations, disclaimer; test_ac3_dashboard_allows_filtering: PASSED | Complete |
| Ethical policy addresses at least three potential sources of bias or misuse | Ethics Policy v1.0: 7 bias sources documented with mitigations; test_ac4_ethics_policy_bias_sources: PASSED | Complete |
| All code documented, version-controlled, reproducible on fresh environment | GitHub repo + requirements.txt + .env template + 66 tests; test_ac5_code_is_version_controlled: PASSED | Complete |
| All weekly deliverables submitted on or before target dates | All 8 units submitted on time; worked consistently ahead of schedule throughout the project | Complete |