IntegriScan Technologies

Future Work & Post-Capstone Product Roadmap

Version 3.0

"Follow the money. Flag the risk."

Prepared by: Edrissa Sarr

MSIT 5910 Capstone Project | University of the People | October 2026

Document History

| Version | Date | Description |
| --- | --- | --- |
| v1.0 | September 2026 | Initial roadmap: Unit 1 peer feedback items |
| v2.0 | September 2026 | Updated: Unit 3 peer feedback + Chapter 5 recommendations |
| v3.0 | October 2026 | Final: All units consolidated + Unit 7/8 additions |

1. Executive Summary

This document consolidates all post-Capstone future work ideas, research recommendations, and product development plans for the IntegriScan Government Procurement Anomaly Detection System. Items were collected from six sources across the eight-unit Capstone project: peer reviewer feedback from Units 1 and 3, instructor feedback from Dr. Sirisha Pavuluri, the literature review in Chapter 2, the limitations analysis in Chapter 5, the lessons learned in Chapter 6, and technical discoveries made during implementation.

The roadmap is organized into five development phases spanning an estimated 24-month post-Capstone timeline. Phase 2 addresses critical security gaps identified by peer reviewers Dennis Morales and Tin Lok Ho. Phase 3 addresses infrastructure and deployment requirements for production government use. Phase 4 addresses ML model enhancement using analyst feedback as a continuous improvement signal (Herreros-Martinez et al., 2025). Phase 5 addresses product expansion into the West African market through the IntegriScan Technologies product portfolio, including the GamLink super-app.

All items in this roadmap were deliberately excluded from the Capstone implementation scope to maintain the 8-week timeline and avoid scope creep. The current IntegriScan v1.0 system, the Capstone deliverable, is a fully functional prototype demonstrating the core value proposition. This roadmap defines the path from prototype to production-grade government analytics platform.

| Phase | Theme | Timeline | Items | Priority |
| --- | --- | --- | --- | --- |
| 2 | Security Hardening | Months 1-3 | 4 items | Critical |
| 3 | Infrastructure & Deployment | Months 4-9 | 4 items | High |
| 4 | ML Enhancement | Months 10-15 | 4 items | High |
| 5 | Product Expansion | Months 16-24 | 3 items | Medium |
| Research | Academic Research Agenda | Ongoing | 5 items | Academic |

Phase 2: Security Hardening   |   Months 1–3 post-capstone

Phase 2 addresses critical security gaps identified by peer reviewers Dennis Morales and Tin Lok Ho during the Unit 3 discussion forum. These items were deliberately excluded from the Capstone scope due to time constraints but are essential for production government deployment.

2.1 Multi-Factor Authentication (MFA)

Current limitation: The Capstone dashboard uses simple username/password authentication stored in application code, not acceptable for production government use. The risk identified by Tin Lok Ho (Unit 3 peer feedback) is that the system cannot detect compromised administrator credentials until a security incident occurs.

| Item | Details |
| --- | --- |
| Source | Peer feedback: Tin Lok Ho (Unit 3) + Dennis Morales (Unit 3) |
| Enhancement | Implement multi-factor authentication for all IntegriScan users |
| MFA Options | TOTP (Google Authenticator / Authy), SMS OTP, SSO (Azure AD / Okta), YubiKey hardware token |
| Recommended Approach | TOTP as primary MFA; SSO integration for government agencies using Azure Active Directory |
| Implementation | Replace Streamlit session_state auth with a proper authentication library (e.g., streamlit-authenticator with TOTP extension) |
| Effort Estimate | 2-3 weeks |
| Priority | Critical: required before any production deployment (OWASP Foundation, 2026) |

2.2 Server-Side Session Management with Revocation

Current limitation: Streamlit's session_state stores authentication in the browser session only. If an administrator's credentials are compromised, there is no mechanism to invalidate active sessions remotely. This was identified by Tin Lok Ho (Unit 3) as a critical gap.

| Item | Details |
| --- | --- |
| Source | Peer feedback: Tin Lok Ho (Unit 3) |
| Enhancement | Implement server-side session management with administrator-controlled session revocation |
| Implementation | Redis-backed session store; session token stored in database with expiry; admin panel showing active sessions with force-logout capability |
| Benefit | Compromised credentials can be responded to in real time by invalidating all active sessions |
| Effort Estimate | 2-3 weeks |
| Priority | Critical: required before production deployment |

2.3 Managed Secrets Store

Current limitation: Database credentials are stored in a .env file on the developer's local machine. While the .env file is excluded from GitHub, it remains vulnerable to local machine compromise. Identified by Dennis Morales (Unit 3 peer feedback).

| Item | Details |
| --- | --- |
| Source | Peer feedback: Dennis Morales (Unit 3) |
| Enhancement | Replace the .env file with a managed secrets store for production deployment |
| Options | AWS Secrets Manager, Azure Key Vault, HashiCorp Vault |
| Recommended Approach | AWS Secrets Manager for cloud deployment; automatic credential rotation every 90 days |
| Additional Benefit | Credential access is itself logged and auditable; who accessed which secret and when |
| Effort Estimate | 1 week |
| Priority | High: implement alongside cloud deployment (Phase 3) (OWASP Foundation, 2026) |

2.4 Second-Person Approval for Configuration Changes

Current limitation: An administrator can change the contamination threshold unilaterally through the Admin Settings panel, with only an audit log entry as oversight. Dennis Morales (Unit 3) identified the risk that a malicious or negligent administrator could change the threshold to suppress flags for specific vendors.

| Item | Details |
| --- | --- |
| Source | Peer feedback: Dennis Morales (Unit 3) |
| Enhancement | Require second-person authorization for contamination threshold changes exceeding ±0.03 |
| Implementation | Threshold change request logged as 'pending'; second administrator must approve via dashboard; change applied only on approval; both parties recorded in audit_log |
| Governance Rule | Any threshold change exceeding ±0.03 from baseline requires oversight body notification within 24 hours |
| Effort Estimate | 2 weeks |
| Priority | High: governance requirement for production |

Phase 3: Infrastructure & Deployment   |   Months 4–9 post-capstone

Phase 3 moves IntegriScan from local prototype to production-grade cloud deployment, enabling multi-user access, automated data ingestion, and enterprise-scale reliability.

3.1 Cloud Platform Deployment

| Item | Details |
| --- | --- |
| Source | Chapter 5 Discussion (Unit 6 Doc2) + Chapter 6 Future Work |
| Enhancement | Deploy IntegriScan on AWS or Microsoft Azure for multi-user production access |
| Database | AWS RDS for PostgreSQL or Azure Database for PostgreSQL; managed, auto-backup, read replicas |
| Dashboard | AWS ECS or Azure Container Instances; containerized Streamlit with HTTPS and custom domain |
| Estimated Cost | ~$20-$50/month for small government agency deployment |
| Effort Estimate | 3-4 weeks |

3.2 Docker Containerization

| Item | Details |
| --- | --- |
| Source | Chapter 5 Discussion + Dennis Morales (Unit 3): environment consistency |
| Enhancement | Package all IntegriScan modules into Docker containers orchestrated by Docker Compose |
| Containers | integriscan-db (PostgreSQL), integriscan-etl (Python ETL), integriscan-ml (ML module), integriscan-dashboard (Streamlit) |
| Benefit | Identical environment across development, staging, and production; eliminates 'works on my machine' issues |
| Effort Estimate | 2-3 weeks |

3.3 Automated Scheduled ETL

| Item | Details |
| --- | --- |
| Source | Chapter 5 Limitations (batch processing only) |
| Enhancement | Automate ETL pipeline to run on schedule aligned with USASpending.gov data publications |
| Implementation | AWS EventBridge or Azure Logic Apps trigger ETL container weekly/monthly when new data is published |
| Alerting | Email notification on ETL completion with record counts; Slack alert on ETL failure |
| Effort Estimate | 2 weeks |

3.4 Automated Database Backup

| Item | Details |
| --- | --- |
| Source | Risk Register: data loss risk; Unit 7 Maintenance Plan |
| Enhancement | Daily automated PostgreSQL backup with 30-day retention and one-click restore |
| Implementation | AWS RDS automated backups or pg_dump to S3 bucket with lifecycle policy |
| Recovery Time Objective | < 4 hours for full database restore |
| Effort Estimate | 1 week |

Phase 4: ML Model Enhancement   |   Months 10–15 post-capstone

Phase 4 transforms IntegriScan from a static prototype model into a continuously improving ML system that learns from analyst feedback and adapts to evolving procurement patterns.

4.1 Supervised Learning Layer with Analyst Feedback

| Item | Details |
| --- | --- |
| Source | Chapter 5 Future Research Recommendations (Unit 6 Doc2) |
| Enhancement | Use accumulated analyst feedback (actionable/not_actionable) as weak supervision signals for model improvement |
| Approach | Train a supervised binary classifier on analyst-reviewed flags; use predictions to re-rank Isolation Forest flags; retrain quarterly on new feedback |
| Expected Benefit | Actionability rate increases from baseline toward 95%+ as model learns agency-specific fraud patterns |
| Requirement | Minimum 500 analyst-reviewed flags needed before supervised layer is reliable |
| Effort Estimate | 6-8 weeks |

4.2 Quarterly Model Performance Review

| Item | Details |
| --- | --- |
| Source | Peer feedback: Jehanzaib Bhatti (Unit 3); model drift over time |
| Enhancement | Formal quarterly review process comparing flag rate, flag type distribution, and actionability rate across successive data releases |
| Trigger Conditions | Actionability rate drops below 70%; flag rate changes by more than ±2%; new fiscal year data available |
| Output | Quarterly bias audit report by NAICS category and geographic region; threshold adjustment recommendation if needed |
| NIST Alignment | Aligns with NIST AI RMF 1.0 MANAGE function; ongoing monitoring of AI system performance (National Institute of Standards and Technology, 2023) |
| Effort Estimate | 1 week per quarter (ongoing) |

4.3 Geographic and Vendor-Category Bias Analysis

| Item | Details |
| --- | --- |
| Source | Chapter 5 Future Research + Khadheraa Al Hajebi (Unit 3 peer feedback) |
| Enhancement | Systematic analysis of flag rates across US states, NAICS categories, vendor size categories, and agency types |
| Methodology | Compare flag rate vs actionability rate by segment; segments with high flag rate but low actionability rate indicate algorithmic bias |
| Output | Bias report with statistical significance testing; category-specific threshold adjustments where bias is confirmed (National Institute of Standards and Technology, 2023) |
| Ethics Policy Update | Findings update Section 3 (Sources of Algorithmic Bias) in Ethics Policy |
| Effort Estimate | 4 weeks |

4.4 Multi-Dataset Support

| Item | Details |
| --- | --- |
| Source | Chapter 5 Future Research (Unit 6 Doc2) + Chapter 6 Future Work |
| Enhancement | Extend ETL pipeline and ML module to support multiple government procurement datasets |
| Target Datasets | US State Department contracts; GSA Schedule contracts; World Bank Open Contracting data; African Development Bank procurement data |
| Technical Approach | dataset_source column in procurement_records already supports this; ETL pipeline needs dataset-specific column mapping; ML model trained per dataset or cross-dataset |
| Strategic Value | Enables cross-agency and cross-national fraud pattern analysis; exponentially more valuable than single-dataset detection |
| Effort Estimate | 4-6 weeks per additional dataset |

Phase 5: Product Expansion: IntegriScan Technologies   |   Months 16–24 post-capstone

Phase 5 expands the IntegriScan system from a single-product prototype into a portfolio of governance and accountability tools under the IntegriScan Technologies Ltd. brand, targeting the West African market alongside international government clients.

5.1 Mobile-First Interface with WhatsApp Business API

| Item | Details |
| --- | --- |
| Source | Chapter 5 Future Research (Unit 6 Doc2) + Chapter 6 Future Work |
| Enhancement | Mobile-first dashboard interface with WhatsApp Business API for anomaly alerts |
| Target Market | West African government agencies where mobile is the primary access channel: The Gambia, Senegal, Guinea-Bissau |
| WhatsApp Integration | High-priority anomaly alerts delivered via WhatsApp message to designated auditors; one-tap acknowledgement; daily summary digest |
| Mobile Dashboard | Progressive Web App (PWA) version of Streamlit dashboard optimized for mobile screens |
| Effort Estimate | 8-10 weeks |
| Strategic Importance | Mobile delivery removes the requirement for desktop computers; critical for rural government offices in West Africa |

5.2 GamLink: Marketplace & Delivery Super-App

| Item | Details |
| --- | --- |
| Source | Chapter 6 Future Work (Unit 6 Doc2 + Unit 7 Doc2) |
| Product | GamLink: marketplace and delivery super-app for The Gambia and the West African market |
| Parent Company | IntegriScan Technologies Ltd. |
| Connection to IntegriScan | Procurement transparency tools developed in this Capstone will underpin GamLink's vendor verification and transaction monitoring features |
| GamLink Features | Marketplace for local businesses; last-mile delivery coordination; mobile money integration; vendor reputation scoring using ML analytics |
| Target Market | The Gambia (primary), Senegal, Guinea-Bissau |
| Effort Estimate | 18-24 months for MVP |

5.3 IntegriScan SaaS Platform for African Governments

| Item | Details |
| --- | --- |
| Source | Chapter 6 Future Work + Project significance analysis |
| Product | IntegriScan as a SaaS platform for African government procurement oversight bodies |
| Target Clients | African Union anti-corruption bodies; national audit offices; World Bank-funded government reform programs; ECOWAS member states |
| Business Model | Annual SaaS subscription per government agency; implementation consulting; training services |
| Dataset Support | African Development Bank procurement data; individual country national procurement portals; OCDS-compliant datasets |
| Languages | English, French, Portuguese (covering ECOWAS language requirements) |
| Effort Estimate | 12-18 months for first government client deployment |

6. Academic Research Agenda

The following research questions emerged from the Capstone implementation and are proposed for future academic investigation, either as post-graduate research or in collaboration with academic institutions.

| # | Research Question | Methodology | Source |
| --- | --- | --- | --- |
| 1 | Can analyst actionability feedback be used as weak supervision to improve Isolation Forest contamination threshold selection? | Active learning experiment comparing threshold tuning methods | Chapter 5 Future Research + Herreros-Martinez et al. (2025) |
| 2 | Do procurement anomaly detection models exhibit systematic bias against minority-owned or small vendors across different NAICS categories? | Fairness audit using demographic parity and equalized odds metrics | Chapter 5 Future Research + Khadheraa Al Hajebi (Unit 3) |
| 3 | How does model drift manifest in government procurement datasets as fiscal year and administration change? | Longitudinal study comparing FY2021-2025 datasets | Jehanzaib Bhatti (Unit 3) + National Institute of Standards and Technology (2023) |
| 4 | Can cross-national procurement patterns detected in World Bank data predict domestic procurement fraud risk in recipient countries? | Multi-dataset anomaly detection with cross-validation | Chapter 5 Future Research |
| 5 | What is the minimum analyst feedback volume required before supervised learning reliably improves on unsupervised IF detection? | Learning curve analysis on growing feedback dataset | Chapter 5 Future Research |

7. Consolidated Roadmap Items by Source

The following table cross-references all roadmap items by their source, enabling traceability between peer feedback, literature findings, and planned enhancements.

| # | Enhancement | Source | Phase | Priority |
| --- | --- | --- | --- | --- |
| 1 | Multi-factor authentication: TOTP, SMS OTP, SSO, YubiKey | Dennis Morales + Tin Lok Ho (Unit 3) | Phase 2 | Critical |
| 2 | Server-side session management with revocation capability | Tin Lok Ho (Unit 3) | Phase 2 | Critical |
| 3 | Managed secrets store: AWS Secrets Manager / Azure Key Vault | Dennis Morales (Unit 3) | Phase 2 | High |
| 4 | Second-person approval for contamination threshold changes | Dennis Morales (Unit 3) | Phase 2 | High |
| 5 | Cloud deployment: AWS RDS + ECS or Azure equivalent | Chapter 5 Discussion (Unit 6) | Phase 3 | High |
| 6 | Docker containerization for environment consistency | Chapter 5 Discussion (Unit 6) | Phase 3 | High |
| 7 | Automated scheduled ETL aligned with USASpending.gov | Chapter 5 Limitations (Unit 6) | Phase 3 | High |
| 8 | Automated daily PostgreSQL backup | Unit 7 Maintenance Plan + Risk Register | Phase 3 | High |
| 9 | Supervised learning using analyst feedback as weak supervision | Chapter 5 Future Research (Unit 6) | Phase 4 | High |
| 10 | Quarterly model performance review and drift detection | Jehanzaib Bhatti (Unit 3) | Phase 4 | High |
| 11 | Geographic and vendor-category bias analysis | Khadheraa Al Hajebi (Unit 3) + Chapter 5 | Phase 4 | Medium |
| 12 | Multi-dataset support: State Dept, GSA, World Bank, AfDB | Chapter 5 Future Research (Unit 6) | Phase 4 | Medium |
| 13 | Mobile-first interface with WhatsApp Business API | Chapter 5 + Chapter 6 (Units 6-7) | Phase 5 | Medium |
| 14 | GamLink marketplace super-app: West African market | Chapter 6 Future Work (Units 6-7) | Phase 5 | Strategic |
| 15 | IntegriScan SaaS platform for African governments | Chapter 6 + Project significance | Phase 5 | Strategic |

References

Herreros-Martinez, A., Magdalena-Benedicto, R., Vila-Frances, J., Serrano-Lopez, A. J., Perez-Diaz, S., & Martinez-Herraiz, J. J. (2025). Applied machine learning to anomaly detection in enterprise purchase processes: A hybrid approach using clustering and Isolation Forest. Information, 16(3), 177. https://doi.org/10.3390/info16030177

National Institute of Standards and Technology. (2023). Artificial intelligence risk management framework (AI RMF 1.0) (NIST AI 100-1). U.S. Department of Commerce. https://doi.org/10.6028/NIST.AI.100-1

OWASP Foundation. (2026). OWASP Top 10:2025. https://owasp.org/Top10/2025/